## Slide 1: OOP Final Project
Group 1
吳堃豪 許馨文 張奕奇 邱郁宸

## Slide 2: Automatic Recorder for Volleyball
Total scores
Personal scores(Block/Serve/Spike)
Timeouts
Errors
The rotation order changes by the time

## Slide 3: Working Breakdown Structure(WBS)
Automatic Recorder for Volleyball
Analysis
Design
Building
Improvements and Introspections
Home/End Page
I/O Interactions
Simplify
Who’s using?
GUI overall layout
Programming Codes
Debug
Data Categories

## Slide 4
Task Network/Timeline
Start
Data Categories
Who’s using?
Programming Codes
I/O interactions
Debug
GUI overall layout
Home/End Page
Simplify
Finish
許
邱
許
邱
張
吳
張
吳
許
吳
邱
許
張
許
張
吳
邱
3 Days
3 Days
15 Days
10 Days
5 Days
3 Days
5 Days
10 Days
Estimated time: around 54 days

## Slide 5: Teamwork
許馨文
Data Categories
吳堃豪
Programming Codes
張奕奇
Programming Codes
邱郁宸
Data Categories
Simplify
I/O interactions
Debug
I/O interactions
GUI overall layout
Home/End Page
Who’s using?
Debug
Simplify
Who’s using?
Debug
GUI Overall layout
Home/End Page

## Slide 6: Current Progress